AI PROVISO

Product Requirements Document

Version 5.0  --  AP-First, AI-Native, Modular, Docker-Based

| Field | Detail |
| --- | --- |
| Version | 5.0 -- Final Architecture |
| Classification | Internal -- Confidential |
| Author | Harry / scriptdotnet -- Xerox Canada |
| Primary Stakeholder | Michel LeBrun -- Director, Software Pre-sales & Solution Design |
| Demo Target | 12-Week Michel LeBrun Pilot (Phase I Vertical Slice) |
| Phase I Timeline | 8 Weeks to Working Demo -- 16 Weeks Production Hardening |
| Architecture | 9-Module Contract-First, Docker Compose, n8n Event Spine |
| AI Stack | Ollama -- Flowise (Config-as-Code) -- PaddleOCR -- DocTR -- react-flow |
| Data Layer | PostgreSQL 16 (platform master) + SQLite (local workspace only) |

THREE LOCKED ARCHITECTURAL DECISIONS Decision 1 -- Paperless-ngx: Archive + Search only. PAPERLESS_OCR_MODE=skip. MOD-02 owns all OCR. Decision 2 -- Flowise: Configuration-as-Code. Flows are Git-tracked JSON, seeded via REST API on deploy. Decision 3 -- Phase I Demo Scope: MOD-01 + MOD-02 + MOD-04 vertical slice. MOD-03 + MOD-05 stubbed.

# 1. Vision & Strategic Promise

AI Proviso is a next-generation Accounts Payable automation platform designed to deliver enterprise-grade outcomes with a business-user-first experience. Explicitly positioned to outperform M-Files-based AP configurations and legacy template capture tools (ABBYY FlexiCapture, CapturePerfect) through superior AI extraction, no-code configuration, and intelligent workflow reuse.

| Pillar | Commitment |
| --- | --- |
| Speed to Value | Full AP deployment in under 7 days via First-Run Wizard |
| AI-First OCR | PaddleOCR + DocTR + LLM ensemble. Outperforms single-engine tools on complex, rotated, multi-currency invoices |
| No-Code Platform | Drag-and-drop workflow, form, and menu builders. No engineering required for configuration changes |
| Workflow Integrity | Every state transition is policy-enforced. No bypass paths. No passive pending states |
| Learning System | Every approved invoice makes the next one faster. Vendor profiles and ERP mappings accumulate confidence |
| Modular by Design | 9 independent modules. Swap, upgrade, or extend any module without touching the others |

## 1.1 Competitive Positioning

| Capability | Legacy Tools (M-Files / ABBYY) | AI Proviso v5 |
| --- | --- | --- |
| OCR Engine | Single template-based engine | Ensemble: PaddleOCR + DocTR + LLM semantic fallback |
| Workflow Config | Proprietary XML -- consultant-only | Drag-and-drop builder + AI RAG generation |
| ERP Mapping | Manual per deployment | Registry reuse -- map once, reuse forever |
| Onboarding | Weeks to months | Under 7 days via First-Run Wizard |
| Exception Mgmt | Passive pending states | Named queues + SLA + escalation chains |
| Deployment | Heavyweight server install | Docker Compose -- runs on a laptop |

# 2. Product Strategy & Phasing

## 2.1 Phase Roadmap

| Phase | Scope | Timeline | Demo Target |
| --- | --- | --- | --- |
| Phase I -- Vertical Slice | MOD-01 Intake + MOD-02 OCR + MOD-04 Workflow. Stub matching and ERP posting. | Weeks 1-8 | Michel LeBrun 12-week demo |
| Phase II -- Full Pipeline | MOD-03 Matching + MOD-05 ERP + MOD-06 Exceptions + MOD-07 Audit live. | Weeks 9-16 | First pilot client |
| Phase III -- Scale & Learn | Full builders + SLA timers + vendor AI tuning + template library + DMS. | Weeks 17-24 | Production GA |

## 2.2 Target Market

- SMB and mid-market organizations (50-2,000 employees)

- Finance and accounting teams processing 200-50,000 invoices per month

- ERP-integrated environments: SAP, Dynamics 365, QuickBooks, custom

- Organizations currently using M-Files or legacy capture tools -- direct replacement opportunity

# 3. Architecture Overview

## 3.1 The Golden Rule

CONTRACT-FIRST MODULE ISOLATION No module imports another module's source code. Every module reads/writes only from the canonical PostgreSQL schema defined in MOD-00. Every module communicates only by firing events via n8n webhooks. This rule makes every module independently replaceable, testable, and deployable.

## 3.2 Module Directory

| Module | Name | Phase | Single Responsibility |
| --- | --- | --- | --- |
| MOD-00 | Core (Contract Layer) | Always | Canonical schemas, PostgreSQL migrations, n8n event topic definitions |
| MOD-01 | Document Intake | Phase I | Accept documents from any source. Produce invoice.received event |
| MOD-02 | OCR & AI Extraction | Phase I | OCR ensemble + LLM field extraction + confidence scoring |
| MOD-03 | Matching Engine | Phase II | 2-way / 3-way PO and receipt matching with tolerance rules |
| MOD-04 | Workflow & Approval | Phase I | State machine + approval routing + drag-and-drop designer |
| MOD-05 | ERP Adapter | Phase II | Connector + Mapper + Poster. Idempotent ERP integration |
| MOD-06 | Exception Management | Phase II | Named queues + SLA timers + escalation chains + resolution |
| MOD-07 | Audit Trail | Phase I* | Append-only event store. INSERT-only DB role. Immutable |
| MOD-08 | UI & Builders | Phase I+ | React builders: workflow canvas, form builder, AP workbench |

* MOD-07 is wired from day one -- audit is never retrofitted.

## 3.3 Canonical Event Schema

CANONICAL EVENT ENVELOPE (MOD-00 / events.schema.json) { event: invoice.extracted schema_version: 1.0 invoice_id: uuid-v4 tenant_id: uuid-v4 // multi-tenant from day one payload: { ...event-specific fields } confidence: { vendor: 0.97, total: 0.91, ... } // on extraction events source_module: ocr correlation_id: uuid-v4 // traces invoice across all modules timestamp: 2025-01-15T14:23:00Z }

## 3.4 Event Registry

| Event | Fired By | Consumed By |
| --- | --- | --- |
| invoice.received | MOD-01 | MOD-02 |
| invoice.extracted | MOD-02 | MOD-03 (Ph.II) / MOD-04 (Ph.I stub) |
| invoice.matched | MOD-03 | MOD-04 |
| invoice.exception | MOD-03 / MOD-02 | MOD-06 |
| invoice.approved | MOD-04 | MOD-05 |
| invoice.posted | MOD-05 | MOD-07 |
| invoice.rejected | MOD-04 | MOD-06 / MOD-07 |
| audit.event | ALL modules | MOD-07 |

# 4. Technology Stack

## 4.1 Service Map

| Layer | Technology | Version | Role |
| --- | --- | --- | --- |
| Infrastructure | Docker + Docker Compose | Latest | All platform services -- single compose up |
| Data -- Master | PostgreSQL | 16 | Invoices, workflows, audit, vectors, ERP configs |
| Data -- Cache/Broker | Redis | 7 | Session cache, retry queues, pub/sub |
| Data -- Local Cache | SQLite | 3 | Electron workspace only -- never AP transactions |
| DMS / Archive | Paperless-ngx | Latest | Document storage, thumbnails, search. OCR DISABLED |
| Doc Conversion | Gotenberg + Tika | Latest | Office to PDF, text extraction pre-OCR |
| Workflow Orch. | n8n | Latest | Event spine -- all inter-module communication |
| AI Orchestration | Flowise | Latest | LangChain agents, RAG pipelines -- flows as JSON |
| LLM Runtime | Ollama | Latest | External HTTP service -- never in client binary |
| OCR -- Primary | PaddleOCR | 2.7+ | Deep learning, tabular, multilingual |
| OCR -- Layout | DocTR | 0.9+ | Visual block grouping, reading order |
| OCR -- Fallback | Tesseract | 5 | Clean standard documents |
| Backend API | Fastify | 4 | API gateway -- replaces Flask at production |
| Frontend | React + Vite | 18/5 | Electron desktop client + web option |
| Workflow Canvas | react-flow | 11 | Drag-and-drop workflow designer |
| Vector Search | pgvector | 0.7+ | RAG embeddings in PostgreSQL |

## 4.2 Docker Compose Service Topology

| Service | Port | Profile | Notes |
| --- | --- | --- | --- |
| postgres | 5432 | default | Persistent volume. Never wiped between restarts |
| redis | 6379 | default | Ephemeral OK -- queues drain before shutdown |
| backend-api | 5000 | default | Fastify gateway -- single entry for React client |
| n8n | 5678 | default | Event spine -- flows seeded from /config/n8n/ on startup |
| paperless-ngx | 8000 | default | PAPERLESS_OCR_MODE=skip enforced in compose env |
| gotenberg | 3000 | default | Office to PDF -- invoked by MOD-01 |
| tika | 9998 | default | Text pre-extraction -- invoked by MOD-01 |
| flowise | 3001 | default | Flows auto-seeded from /config/flowise/ on startup |
| ollama | 11434 | local-ai | Optional profile. Or use Mac M2 via OLLAMA_BASE_URL |
| ollama-pull | -- | local-ai | Helper container -- pulls default model then exits |
| com-bridge | 5001 | host-native | Windows only. Host process -- never containerized |

AI RUNTIME BOUNDARY -- LOCKED Ollama is always accessed via HTTP API. Never compiled into any container image. Design-Time AI (Cockpit / RAG): qwen2.5:14b or deepseek-r1:14b on Mac M2 32GB. Run-Time AI (AP Pipeline / OCR): llama3.2:3b or phi4-mini -- fast, low-latency. Remote Mac M2: set OLLAMA_BASE_URL=http://MacBook-M2.local:11434 in .env

# 5. Module Specifications

Each module has: single responsibility, interface contract (consumes/produces), internal architecture, swap test, and Phase I build notes.

## MOD-00 -- Core (Contract Layer)

| 00 MOD | Core -- Contract Layer ALWAYS PRESENT |
| --- | --- |
|  | Not a runtime service. A shared package. Owns canonical JSON schemas, PostgreSQL migrations, n8n event topic definitions. Zero business logic. |
|  | Owner: Platform Architect |
|  | Consumes: -- (no runtime inputs) |
|  | Produces: PostgreSQL schema -- event topic strings -- canonical TypeScript types |

Contents

- core/schemas/ -- JSON Schema files for every canonical type (invoice, vendor, workflow, audit_event)

- core/migrations/ -- Numbered PostgreSQL migration files. Run in sequence on every deploy

- core/events.ts -- Event topic enum. All modules import topic strings from here -- no hardcoding

- core/types.ts -- TypeScript interfaces for all canonical data shapes

GOLDEN RULE FOR DEVELOPERS When you need to change a data shape, change it here first. Then update consuming modules. Never let modules define their own versions of shared types. schema_version field on every event enables non-breaking evolution.

## MOD-01 -- Document Intake

| 01 MOD | Document Intake PHASE I -- BUILD |
| --- | --- |
|  | Single responsibility: accept documents from any source and produce a normalized invoice.received event. Does zero processing -- reception desk only. |
|  | Owner: MOD-01/intake-controller |
|  | Consumes: Email (IMAP) -- HTTP upload -- Watched folder -- Scanner webhook |
|  | Produces: invoice.received -> n8n |

Intake Sources

| Source | Mechanism | n8n Trigger |
| --- | --- | --- |
| Email attachment | IMAP watcher (n8n email node) | On new email with attachment |
| HTTP upload | Fastify multipart endpoint | POST /api/intake/upload |
| Watched folder | n8n filesystem watcher | On file created in /intake/drop/ |
| Scanner webhook | HTTP POST from scanner | POST /api/intake/scan |

Paperless-ngx Integration

MOD-01 uploads the raw file to Paperless-ngx via REST API for archiving and thumbnail generation. Stores the Paperless doc ID in PostgreSQL. Paperless OCR is DISABLED. MOD-01 never reads back -- write-only.

Swap Test

To add WhatsApp invoice submission: create a new intake adapter posting to POST /api/intake/upload. Nothing else changes.

## MOD-02 -- OCR & AI Extraction

| 02 MOD | OCR & AI Extraction PHASE I -- BUILD |
| --- | --- |
|  | The AI differentiator. Runs the multi-engine OCR ensemble and LLM semantic extraction pipeline. Produces structured invoice JSON with per-field confidence scores. |
|  | Owner: MOD-02/ocr-pipeline |
|  | Consumes: invoice.received (from n8n) |
|  | Produces: invoice.extracted -> n8n |

5-Stage Pipeline

| Stage | Tool | Responsibility |
| --- | --- | --- |
| 1 -- Preprocessing | OpenCV / Gotenberg | Deskew, denoise, normalize resolution, convert to PNG slices |
| 2 -- Classification | Lightweight CNN | Classify type: Invoice / Credit Note / PO / Receipt / Statement |
| 3 -- OCR Ensemble | PaddleOCR + DocTR | Primary: PaddleOCR (tabular, fast). Secondary: DocTR (layout). Fallback: Tesseract |
| 4 -- AI Extraction | Flowise + Ollama | LLM (phi4-mini) parses raw OCR text -> structured invoice JSON |
| 5 -- Confidence Score | Validation engine | Math checks, vendor DB lookup, format validation. Per-field 0.0-1.0 score |

OCR Adapter Interface -- pluggable

interface OCRAdapter { extract(docId: string, rawBytes: Buffer): Promise<OCRResult>; } // Implementations: LocalAdapter (PaddleOCR+DocTR), CloudAdapter (Azure DI), TestAdapter (mock) // Configured via ADAPTER_OCR env var. Runtime selects adapter. Pipeline unchanged.

Confidence Routing Thresholds

| Threshold | Action |
| --- | --- |
| >=0.90 all critical fields | Auto-route to workflow -- no human review |
| 0.70-0.89 any critical field | Flag field for human review in AP Workbench. Continue pipeline |
| <0.70 any critical field | Route to Low Confidence exception queue. Hold pending review |

## MOD-03 -- Matching Engine

| 03 MOD | 2-Way / 3-Way Matching PHASE II |
| --- | --- |
|  | Compares extracted invoice data against PO and receipt records from ERP or local DB. Phase I: stubbed with mock PO dataset. |
|  | Owner: MOD-03/matching-engine |
|  | Consumes: invoice.extracted (from n8n) |
|  | Produces: invoice.matched ¦ invoice.exception -> n8n |

PHASE I STUB -- Mock PO Dataset A static JSON array of mock Purchase Orders is seeded into PostgreSQL (table: mock_purchase_orders). Stub always returns invoice.matched for demo invoices to keep the vertical slice clean. Replace with real MOD-03 in Phase II without touching any other module.

## MOD-04 -- Workflow & Approval Engine

| 04 MOD | Workflow & Approval Engine PHASE I -- BUILD |
| --- | --- |
|  | Pure state machine. Owns AP invoice lifecycle, approval routing matrix, drag-and-drop workflow designer, AI scenario-to-workflow generation, and the RAG dataset engine for workflow reuse across projects. |
|  | Owner: MOD-04/workflow-engine + MOD-04/designer-api + MOD-04/rag-engine |
|  | Consumes: invoice.matched ¦ invoice.extracted (Phase I) |
|  | Produces: invoice.approved ¦ invoice.rejected -> n8n |

Workflow Creation -- Two Entry Paths, One Destination

CORE PRINCIPLE: Every workflow is JSON. Every workflow is saved to the dataset. Every saved workflow makes future projects faster. Path A -- Manual Build: consultant drags and drops states/transitions in the react-flow canvas. Path B -- AI Generation: consultant describes the scenario in natural language. LLM generates the full workflow JSON automatically. Either path produces the same canonical workflow JSON (MOD-00 schema) and saves it to the dataset. Future projects: AI searches the dataset, presents 2-3 candidate workflows, consultant picks one, AI customizes it to new requirements, consultant reviews the diff and approves.

Path A -- Manual Build (react-flow Canvas)

- Drag state nodes onto canvas from a typed sidebar palette (AP states, approval states, exception states)

- Connect states with transition edges -- label each edge with a condition expression (amount > X, vendor.risk > Y)

- Sidebar inspector: assign approvers, SLA timer, notification targets, escalation chain per state

- Simulation mode: step a test invoice through the workflow before activating -- shows each routing decision with the rule that fired

- Save -> workflow serialized to canonical JSON -> saved to the dataset with full metadata

Path B -- AI Scenario Generation

| Step | Who | What Happens |
| --- | --- | --- |
| 1 -- Describe | Consultant | Types a natural language scenario: 'Service agreement workflow for a mid-market manufacturer, approvals by cost centre, CFO sign-off above 50k, PDF lock on signing' |
| 2 -- Generate | LLM (Flowise + Ollama) | Parses scenario -> generates complete workflow JSON: states, transitions, conditions, approvers, escalation rules |
| 3 -- Preview | System | Generated workflow renders immediately in the react-flow canvas for review |
| 4 -- Edit | Consultant | Adjusts any node, edge, or rule directly in the canvas. Full manual control at any point |
| 5 -- Save | System | Final JSON saved to workflow_definitions table + dataset with scenario text as searchable metadata |

Workflow Dataset -- What Gets Saved

workflow_definitions record (every saved workflow, regardless of creation path) id UUID name 'Service Agreement -- Acme Corp' scenario_text 'Service agreement workflow, mid-market manufacturer...' // searchable workflow_json { states:[], transitions:[], rules:[], metadata:{} } // canonical JSON type 'AP' ¦ 'contract' ¦ 'NDA' ¦ 'approbation' ¦ ... industry 'manufacturing' ¦ 'retail' ¦ 'finance' ¦ ... complexity 'simple' ¦ 'standard' ¦ 'complex' source 'manual' ¦ 'ai_generated' ¦ 'ai_customized' embedding vector(1536) // semantic embedding of scenario_text + workflow summary sanitized_json { same structure, client data replaced with placeholders } usage_count INT DEFAULT 0 // incremented each time reused as a template tenant_id UUID created_at TIMESTAMPTZ

Future Project -- AI Workflow Reuse Flow

| Step | Who | What Happens |
| --- | --- | --- |
| 1 -- Describe new project | Consultant | Enters scenario for the new client. Can be brief: 'AP workflow, logistics company, 3-way match, dual approval above 25k' |
| 2 -- Dataset search | RAG Engine | Embeds the scenario description. Hybrid search: vector similarity + structured filters (type, industry, complexity). Returns top 3 matches with similarity scores |
| 3 -- Candidate selection | Consultant | Sees 3 candidate workflows: name, scenario summary, similarity %, state/transition count. Picks the best starting point |
| 4 -- AI customization | LLM | Loads the selected sanitized workflow JSON. Applies new requirements from the scenario description. Generates a proposed customized workflow JSON |
| 5 -- Diff review | Consultant | Side-by-side diff: original template (left) vs AI-customized proposal (right). Each change is highlighted. Accept all / reject individual changes / edit manually |
| 6 -- Approve & activate | Consultant | Approved workflow saved as new record in the dataset (source: ai_customized). Usage_count on the source template incremented |

Canonical AP Workflow States

| State | Entry Condition | Exits To |
| --- | --- | --- |
| Received | invoice.received fired | Extracted |
| Extracted | invoice.extracted fired | Matched (Ph.II) / Pending Approval (Ph.I) |
| Matched | invoice.matched fired | Pending Approval |
| Pending Approval | Routed by approval matrix | Approved / Rejected / Exception |
| Approved | All required approvals completed | Posted (Ph.II) / Reconciled |
| Exception | Any exception event | Pending Approval (after resolution) |
| Posted | ERP posting confirmed | Reconciled |
| Reconciled | Posting verified | -- (terminal) |
| Rejected | Approver rejects | -- (terminal, audited) |

Workflow Integrity Controls

- Grid edits cannot bypass workflow states -- all changes go through state machine

- Approval-required fields become read-only post-submission

- Posting is blocked in any state other than Approved

- Bulk edits run full validation before committing

- Optimistic locking on concurrent edits -- conflict detection + merge/reload

## MOD-05 -- ERP Adapter

| 05 MOD | ERP Integration & Mapping Reuse PHASE II |
| --- | --- |
|  | Three sub-components: Connector (auth + protocol), Mapper (field translation with auto-map + template reuse), Poster (idempotent execution + retry). Each independently versioned. |
|  | Owner: MOD-05/erp-adapter |
|  | Consumes: invoice.approved (from n8n) |
|  | Produces: invoice.posted ¦ audit.event -> n8n |

PHASE I STUB -- Mock ERP Posting Mock webhook returns { status: posted, ref: SAP-98124 } after 1.5s simulated latency. Demonstrates full UI posting flow without ERP connection. Replace stub with real connectors in Phase II.

ERP Mapping -- Three-Stage Resolution Logic

MAPPING RESOLUTION ORDER -- always attempted in this sequence: Stage 1 -- Auto-Map: AI analyzes ERP schema and canonical invoice fields. Attempts automatic field matching by name similarity, type compatibility, and semantic meaning. Stage 2 -- Manual Map: If auto-map confidence is below threshold, consultant maps remaining fields manually via the field mapping UI. Every manual decision is recorded. Stage 3 -- Template Reuse: On subsequent projects using the same ERP type, the saved mapping registry is loaded automatically. No re-mapping required.

Stage 1 -- AI Auto-Map (attempted first, every time)

| Auto-Map Action | Condition | Result |
| --- | --- | --- |
| Full auto-map | All critical fields matched at >=0.90 confidence | Mapping applied. Consultant sees summary. No action required |
| Partial auto-map | Some fields matched, some below threshold | Matched fields pre-filled. Unmatched fields highlighted for manual completion |
| Auto-map fails | ERP schema unrecognized or confidence too low | Falls through to Stage 2 -- full manual mapping |

Stage 2 -- Manual Mapping (when auto-map is insufficient)

- Side-by-side field mapping UI: canonical invoice fields on the left, ERP fields on the right

- Drag-and-drop or dropdown to connect fields. Type coercion rules set per connection

- AI provides suggestions for each unmatched field based on name and type -- consultant accepts or overrides

- Every manual mapping decision recorded with consultant ID and timestamp in erp_configs

Stage 3 -- Template Reuse (automatic on repeat ERP encounters)

| Scenario | System Behaviour |
| --- | --- |
| Same ERP type, same entity type (e.g. SAP invoice posting) | Registry mapping loaded automatically. Confidence score and usage count displayed. Consultant can review but no action needed |
| Same ERP type, different entity (e.g. SAP vendor master sync) | Closest matching template loaded as starting point. Differences highlighted for review |
| New ERP type never seen before | Auto-map attempted. Falls to manual if needed. New template created and saved |
| ERP version upgrade detected | Existing template loaded. AI flags fields that may have changed. Consultant validates before activating |

Mapping Learning Loop -- Confidence Accumulation

- Mapping saved to erp_configs with confidence_score=0.75 and usage_count=1 on first successful posting

- Each successful posting: confidence_score += 0.02, usage_count++

- At confidence >=0.90: mapping applied automatically without any review prompt

- At confidence >=0.95 and usage_count >=10: mapping flagged as 'trusted standard' -- shown as recommended to other consultants

- Failed postings: confidence_score -= 0.10. If score drops below 0.60: mapping flagged for review

erp_configs Table -- Mapping Registry Schema

erp_configs (the mapping registry -- one record per ERP type + entity type combination) id UUID erp_type 'SAP' ¦ 'Dynamics365' ¦ 'QuickBooks' ¦ 'NetSuite' ¦ 'custom' erp_version '2024' ¦ 'v10' ¦ ... // version-aware matching entity_type 'invoice_posting' ¦ 'vendor_master' ¦ 'po_matching' ¦ ... mapping_json { canonical_field: erp_field, type_coercion: ..., transform: ... } auto_mapped BOOLEAN // true if AI generated this without manual intervention confidence_score DECIMAL(4,3) DEFAULT 0.750 usage_count INT DEFAULT 0 last_used_at TIMESTAMPTZ created_by UUID // consultant who first created or approved this mapping tenant_id UUID

## MOD-06 -- Exception Management

| 06 MOD | Exception Management PHASE II |
| --- | --- |
|  | Named exception queues with typed reason codes, SLA timers, escalation chains, and resolution outcome tracking. Separate from MOD-04 because exception policy changes frequently. |
|  | Owner: MOD-06/exception-router |
|  | Consumes: invoice.exception (from n8n) |
|  | Produces: invoice.resolved -> n8n (re-enters MOD-04) |

Exception Queue Registry

| Queue | Reason Code | Owner | SLA |
| --- | --- | --- | --- |
| Missing Vendor Reference | VENDOR_UNKNOWN | AP Data Validation | 4 business hours |
| Missing PO Reference | PO_REQUIRED | AP Matching Team | 8 business hours |
| Missing Vendor + PO | VENDOR_AND_PO | AP Compliance Lead | 4 hours (CRITICAL) |
| Low Confidence Extraction | LOW_CONFIDENCE | AP Data Validation | 4 business hours |
| Duplicate Suspected | DUPLICATE_RISK | AP Compliance Lead | 2 business hours |
| Policy Violation | POLICY_BREACH | AP Compliance Lead | 2 business hours |
| ERP Reconciliation Failure | ERP_POST_FAIL | AP Integration Team | 4 business hours |
| Match Variance | MATCH_VARIANCE | AP Matching Team | 8 business hours |

## MOD-07 -- Audit Trail

| 07 MOD | Immutable Audit Trail PHASE I (wired day 1) |
| --- | --- |
|  | Consumes EVERY event from EVERY module. Writes to append-only audit_events table. Never deletes, never updates. INSERT-only database role. |
|  | Owner: MOD-07/audit-consumer |
|  | Consumes: audit.event (all modules, via n8n) |
|  | Produces: audit_events table + query API for UI |

audit_events table (INSERT-only -- no UPDATE -- no DELETE) id BIGSERIAL PRIMARY KEY event_type VARCHAR(80) invoice_id UUID user_id UUID -- null for system events old_value JSONB -- null on creates new_value JSONB reason TEXT -- required for approvals and overrides source_module VARCHAR(20) tenant_id UUID recorded_at TIMESTAMPTZ DEFAULT now() -- never client-supplied

## MOD-08 -- UI & Builders

| 08 MOD | React UI, Drag-and-Drop Builders, AP Workbench PHASE I+ |
| --- | --- |
|  | Three primary interfaces sharing one design system. Builders serialize to canonical JSON. Workbench respects all workflow integrity controls from MOD-04. |
|  | Owner: MOD-08/react-client (Electron + Web) |
|  | Consumes: REST API (backend-api:5000) + n8n webhooks |
|  | Produces: User-facing UI -- no events fired directly |

AP Invoice Workbench

- Spreadsheet-like invoice queue -- fast, keyboard-navigable, bulk-action capable

- Confidence colour coding: green >=0.90, amber 0.70-0.89, red <0.70

- Inline field correction: click -> edit -> flagged for audit with reason capture

- Bulk actions: approve selection, assign to user, export CSV

- Optimistic locking: conflict badge shown if another user edits same invoice

# 6. Data Model

## 6.1 Storage Architecture

| Store | Technology | Purpose | Rule |
| --- | --- | --- | --- |
| Platform Master | PostgreSQL 16 | All AP transactions, workflows, audit, mappings, vectors | System of record -- no exceptions |
| Local Workspace | SQLite 3 | Electron: draft workflows, SOW editor, Proviso-core session | NEVER used for AP transactions |
| Document Archive | Paperless-ngx | Raw PDF storage, thumbnails, full-text search index | OCR DISABLED -- archive only |
| Cache / Queue | Redis 7 | Session cache, retry queues, real-time pub/sub | Ephemeral -- can be wiped |

## 6.2 Core PostgreSQL Tables

| Table | Module Owner | Key Fields |
| --- | --- | --- |
| invoices | MOD-00 | id, tenant_id, status, correlation_id, received_at |
| invoice_extractions | MOD-02 | invoice_id, extracted_json, confidence_json, ocr_engine, created_at |
| vendors | MOD-00 | id, erp_vendor_number, account_number, tax_id, email_domain, risk_score |
| purchase_orders | MOD-03 | id, vendor_id, po_number, total, currency, status |
| approval_matrix | MOD-04 | id, tenant_id, rules JSON, version, active |
| workflow_definitions | MOD-04 | id, tenant_id, workflow_json, version, active |
| workflows_dataset | MOD-04 | id, type, industry, sanitized_json, embedding vector(1536) |
| erp_configs | MOD-05 | id, erp_type, entity_type, mapping_json, confidence_score, usage_count |
| exception_cases | MOD-06 | id, invoice_id, reason_code, queue, assignee_id, sla_due, resolved_at |
| audit_events | MOD-07 | id BIGSERIAL, event_type, invoice_id, old_value, new_value, reason, recorded_at |

# 7. AP Workflow & Exception Standards

## 7.1 Vendor Identity Resolution

When invoices do not include a vendor number or PO, the system attempts resolution in priority order:

- Exact match: ERP vendor number on invoice

- Account number match

- Name similarity: fuzzy match threshold 0.85

- Tax / VAT ID match

- Email domain match

- Historical invoice fingerprint (amount + date pattern)

| Confidence Result | Action |
| --- | --- |
| >=0.90 -- High | Auto-link vendor. Record signal. Continue pipeline |
| 0.60-0.89 -- Medium | Suggest top 3 candidates. AP user confirms. Audit records choice |
| <0.60 -- Low | Route to Missing Vendor Reference queue. Hold invoice |

## 7.2 Exception Escalation Chain

- SLA breach: notify Queue Owner + AP Manager

- 2x SLA breach: notify Controller

- 3x SLA breach: notify Finance Operations Lead + HOLD payment

# 8. Advanced AI OCR System

## 8.1 Ensemble Strategy

Superior OCR performance is achieved by system design, not a single engine. Each engine has different failure modes -- the ensemble covers all of them.

- PaddleOCR: excellent on tabular structures and multilingual text. Weaker on handwriting

- DocTR: excellent on layout detection and reading order. Slower than PaddleOCR

- Tesseract 5: excellent on clean, high-contrast documents. Degrades on complex layouts

- LLM (phi4-mini): handles semantic ambiguity pure OCR cannot -- 'Total Due' vs 'Balance Forward'

## 8.2 Performance Targets

| Metric | Target | Measurement |
| --- | --- | --- |
| Overall extraction accuracy | >=95% | Correct field value / total invoices |
| Vendor identification rate | >=92% | Auto-identified / total invoices |
| Touchless processing rate | 40% launch -> 70%+ at 6 months | No-human-touch / total |
| OCR pipeline time | <8 seconds per invoice | Intake to invoice.extracted event |
| High-confidence auto-route | >=80% at 6 months | Confidence >=0.90 all fields |

# 9. First-Run Wizard -- 7-Day Onboarding

| Step | Day | Action | Output |
| --- | --- | --- | --- |
| 1 -- Connect ERP | Day 1 | Select ERP type, credentials, test connection. AI auto-detects available API endpoints | ERP connector configured |
| 2 -- Load Vendor Master | Day 1 | Import / sync vendor list from ERP. AI flags duplicates and missing fields | vendors table seeded |
| 3 -- Approval Matrix | Day 2 | Drag-and-drop approval rules. Set amount thresholds, cost centre owners, escalation chains | approval_matrix active |
| 4 -- Map Top Vendors | Day 3-4 | Process 10 sample invoices from top vendors. AI learns extraction profiles | Vendor profiles trained |
| 5 -- Validate Workflow | Day 5 | Simulate 20 test invoices. Simulation mode shows each routing decision | Workflow validated |
| 6 -- Exception Policies | Day 6 | Assign queue owners. Set SLA targets matching company policy | Exception routing live |
| 7 -- Go Live | Day 7 | Activate intake. Monitor first real invoices through AP Workbench | Production begins |

# 10. Non-Functional Requirements

## 10.1 Performance

- Invoice intake acknowledgment: <500ms

- OCR pipeline (intake to invoice.extracted): <8 seconds

- Approval UI page load: <1.5 seconds

- AP Workbench queue render (1,000 invoices): <2 seconds

## 10.2 Security & Compliance

- Role-Based Access Control (RBAC) with Segregation of Duties across all interfaces

- Encryption in transit (TLS) and at rest (PostgreSQL column encryption for PII fields)

- SSO-ready identity integration (OIDC / SAML)

- Immutable audit records -- INSERT-only DB role on audit_events

- Signed webhooks on all n8n inbound endpoints

- PII-safe structured logs -- no invoice amounts or vendor names in log output

## 10.3 Offline & Air-Gapped Operation

- Docker Compose mounts persistent local volumes for PostgreSQL, OCR artifacts, optional local model storage

- Platform operates without internet when local Ollama profile is active

- Service startup profiles: core-stack (default) and local-ai (optional)

# 11. Testing & Workflow Integrity Engine

## 11.1 Simulation Mode

- Steps a test invoice through the state machine with configurable field values

- Shows each routing decision with the rule that triggered it

- Highlights any unreachable states or transitions

- Produces a simulation report exportable as PDF for client sign-off

## 11.2 Test Pack Coverage

| Pack | Coverage | Run On |
| --- | --- | --- |
| Unit: OCR Extraction | 50 invoice samples across 5 formats. Assert field accuracy >=95% | Every commit to MOD-02 |
| Unit: Matching Logic | 2-way and 3-way match scenarios including variance edge cases | Every commit to MOD-03 |
| Unit: Workflow Rules | 100 routing scenarios covering all approval matrix combinations | Every commit to MOD-04 |
| Integration: Vertical Slice | Full journey: intake -> OCR -> workflow -> approval -> stub posting | Every commit to any module |
| Integration: ERP | Real ERP sandbox: post, idempotency, retry, reconciliation | Phase II -- weekly |

# 12. Implementation Plan

## 12.1 Phase I -- Vertical Slice (Weeks 1-8)

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | MOD-00 + Infrastructure | core/ schemas, migrations, event topics. Docker Compose stack running |
| Week 2 | MOD-01 Intake | Email + HTTP intake working. invoice.received events firing. Paperless archive confirmed |
| Week 3-4 | MOD-02 OCR | PaddleOCR + DocTR pipeline. Flowise flow for LLM extraction. Confidence scoring live |
| Week 5 | MOD-07 Audit | Audit consumer wired. audit_events INSERT-only confirmed. Basic audit UI |
| Week 6 | MOD-04 Workflow | State machine live. Approval routing by amount threshold. react-flow designer scaffold |
| Week 7 | MOD-08 AP Workbench | Invoice queue with confidence colour coding. Inline field correction. Approval buttons |
| Week 8 | Demo Hardening | Stub MOD-03 + MOD-05 polished. Simulation mode working. First-Run Wizard scaffold |

# 13. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Overbuilding before demo | Medium | High | Strict Phase I scope gates. MOD-03 and MOD-05 are stubs until Phase II |
| OCR accuracy below 95% | Medium | High | Ensemble strategy. Confidence routing to human review. Feedback loop improves profiles |
| ERP integration edge cases | High | Medium | Idempotent posting. Retry queue. Reconciliation report. Stub for demo |
| Flowise version breaking flows | Medium | High | Flows are Git-tracked JSON. Seeded via REST API. Flowise is swappable |
| User bypass of workflow controls | Low | High | Database-level enforcement. No API endpoint accepts out-of-state transitions |
| Module boundary violation | Medium | Medium | MOD-00 contract layer. Code review: does this module import another module's source? |

# 13b. Workflow Dataset & Reuse Engine

This is a primary competitive differentiator -- the system becomes more valuable with every deployment.

## 13b.1 The Dataset Flywheel

THE LEARNING FLYWHEEL Deployment 1: Consultant builds manually or generates with AI. Workflow saved to dataset. Deployment 2: AI finds Deployment 1 as a match. Customizes it. Consultant saves 3 hours. Deployment 10: AI presents 3 best candidates. Customization is near-instant. Deployment 50: The dataset is a proprietary competitive asset. No competitor has this data. Every project makes the next one faster. Value is cumulative and defensible.

## 13b.2 Workflow Creation Paths

| Creation Path | Entry Point | AI Involvement | Saved To Dataset |
| --- | --- | --- | --- |
| Manual Build | react-flow canvas drag-and-drop | None -- consultant has full control | Yes -- with scenario metadata |
| AI Generation | Natural language scenario description | Full -- LLM generates complete workflow JSON | Yes -- source=ai_generated |
| AI Customization | Dataset search + candidate selection | High -- LLM adapts existing template to new requirements | Yes -- source=ai_customized, parent_id to source |
| Import | M-Files XML / n8n export / JSON upload | Sanitization pipeline -- scrubs client data, classifies | Yes -- source=imported |

## 13b.3 Scenario Description Quality vs AI Outcome

| Quality | Example | AI Outcome |
| --- | --- | --- |
| Minimal | AP invoice approval workflow | Generic templates retrieved. More manual customization needed |
| Standard | Service agreement, manufacturing company, dual approval above 25k CAD | Good candidate matches. Most requirements covered automatically |
| Rich | Service agreement, Ontario manufacturer, three approval tiers: line manager <10k, VP 10-50k, CFO >50k. PO matching required. 2-year expiry with auto-renewal route. | Excellent matching. Customization near-complete. Minimal adjustment needed |

## 13b.4 Candidate Presentation UI (2-3 candidates before customization)

- Each candidate card: workflow name, original scenario summary, industry tag, state count, similarity %, usage count

- Preview button: read-only react-flow canvas render of the candidate

- 3 candidates maximum -- avoids decision paralysis

- 'None of these -- build manually' always available

- Selection triggers AI customization -- candidate is never modified in place

## 13b.5 Diff Review After AI Customization

| Change Type | Displayed As | Consultant Action |
| --- | --- | --- |
| State added | Green highlight in right panel | Accept (default) or remove |
| State removed | Red strikethrough in right panel | Accept (default) or restore |
| Transition condition changed | Side-by-side condition expression text | Accept or edit manually |
| Approver changed | Old name crossed out, new name in green | Accept or override |
| Threshold changed | Old amount vs new amount highlighted | Accept or enter custom value |

## 13b.6 Sanitization Before Saving

| Level | What Is Replaced | Example |
| --- | --- | --- |
| Level 1 -- Direct | Company names, emails, specific amounts | Acme Corp -> {{CLIENT_NAME}} ¦ 50000 -> {{APPROVAL_THRESHOLD}} |
| Level 2 -- Semantic | Role-specific names that reveal org structure | CFO Approval -> {{ROLE_FINANCE_APPROVER}} |
| Level 3 -- Pattern | Business logic abstracted to reusable rules | if amount > 50000 -> CFO -> { pattern: approval_by_amount } |

# 13c. ERP Auto-Map -- Decision Tree

The system always attempts the least-effort path first and escalates to human input only when necessary.

## 13c.1 Resolution Order

ERP MAPPING RESOLUTION -- ALWAYS IN THIS ORDER Step 1 -- Check registry: mapping exists for this ERP type + entity type? YES, confidence >=0.90 -> LOAD AND APPLY AUTOMATICALLY. Done. YES, confidence <0.90 -> LOAD AS DRAFT. Highlight low-confidence fields. Consultant validates. NO -> Proceed to Step 2. Step 2 -- AI Auto-Map: analyze ERP schema vs canonical invoice fields. All fields >=0.90 -> APPLY AND SAVE TO REGISTRY. Done. Partial match -> Pre-fill matched fields. Highlight gaps. Proceed to Step 3. Auto-map fails -> Proceed to Step 3 full manual mapping. Step 3 -- Manual Map: consultant maps remaining fields in field mapping UI. On save -> Saved to registry. confidence_score=0.75, usage_count=1.

## 13c.2 Auto-Map Techniques

| Technique | How It Works | Best For |
| --- | --- | --- |
| Name similarity | Fuzzy string match (Levenshtein + phonetic) between canonical and ERP field names | Standard fields: invoice_number, total_amount, vendor_name |
| Type compatibility | Match fields with compatible data types -- used as a filter, not primary signal | Narrows candidates when name similarity is ambiguous |
| Semantic embedding | Embed field name + description. Cosine similarity finds semantic matches | Pairs with different names: 'vendor' <-> 'supplier_code', 'due_date' <-> 'payment_due' |
| Historical inference | Apply known mappings from previous deployments of same ERP type first | Very high accuracy -- improves with every deployment |
| LLM inference | For ambiguous fields with no match above, LLM reasons about likely mapping | Last resort -- always presented for human confirmation |

## 13c.3 Template Versioning Rules

- erp_configs.erp_version field prevents applying a SAP 2020 mapping to a SAP 2024 schema

- ERP version upgrade detected: existing template loads with version-mismatch flag. AI runs auto-map on new schema. Changed fields highlighted

- Previous version archived, not deleted. Rollback available if upgrade mapping fails

- Consultant can fork a template: client-specific variant maintained independently from the shared standard

# 14. Success Metrics

| Metric | Phase I Target | Phase III Target |
| --- | --- | --- |
| Touchless invoice processing rate | 40% | 70%+ |
| OCR field extraction accuracy | >=95% | >=98% |
| Vendor auto-identification rate | >=80% | >=95% |
| Approval cycle time reduction | Demo only | 50%+ |
| ERP mapping reuse rate | N/A (stub) | >=70% |
| Workflow template reuse rate | >=60% (RAG active) | >=80% |
| Onboarding time | Demo in 1 hour | Live in 7 days |

# 15. Final Strategy

HOW AI PROVISO WINS 1. Simplicity first -- feels like a modern business app, operates with enterprise AP discipline. 2. Speed to value -- 7-day onboarding via First-Run Wizard replaces weeks of M-Files configuration. 3. AI that improves -- every invoice processed makes the next one faster. The system learns. 4. Modular by design -- 9 modules, each with a single responsibility and a clear contract. Swap any module without touching the others. Upgrade any engine in isolation. 5. Workflow integrity -- no passive pending states, no bypass paths, no data without audit. 6. Consultant leverage -- RAG workflow reuse turns 40-hour configurations into 45-minute sessions.

AI Proviso  --  scriptdotnet  --  Xerox Canada  --  Confidential  2025